# Group Name: Day Dream (Group 3)

*Date | time* 12/10/2020 4:00 PM| *Location* Zoom

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Meeting called by | Fengjun Li | | Type of meeting | Online Zoom Meeting | | Facilitator | Tiansheng Liu | | Note taker | Kewen Su | | Timekeeper | Trung Kien Hoang | | Attendees [Trung Kien Hoang, Yinan Chen, Tiansheng Liu, Kewen Su, Xiaohan Li, Haozheng Zhang, Fengjun Li]  Please read [Progress Report Presentation.pdf]  Please bring [Front-end coding,  Back-end: Relationship diagram] |

## Agenda Items

|  |  |  |
| --- | --- | --- |
| Topic | Presenter | Time allotted |

|  |  |  |  |
| --- | --- | --- | --- |
| ☐ | [Topic] | [Presenter] | [Time] |
| ✔ | 1. Week 7 presentation | Tiansheng Liu | 15 minutes |
| ✔ | 2. Next week, week 8 presentation | Haozhe Zhang | 10 minutes |
| ✔ | 3. For the front-end, talk about the coding or design problem and unify ideas about development. Sharing coding for each other in the front-end development team. | Tiansheng Liu  Kewen Su  Yinan Chen  Fengjun Li | 30 minutes |
| ✔ | 4. For the back-end, identify database variables and data type. Create a database diagram for the next meeting with the client. | Trung Kien Hoang  Haozheng Zhang  Xiaohan Li | 60 minutes |
| ✔ | 5. Situation (sign for project proposal) discussion and email to coordinator for current situation. | All team members | 15 minutes |
|  |  |  | 130 minutes |

## Other Information

Observers [Haozhe Zhang]

Resources: Three similar web pages to follow: 1. https://hipages.com.au/ 2. https://www.airtasker.com/sg/ 3. https://www.seek.com.au/

Tool for database diagram: https://app.diagrams.net/

Special notes: Shows the progress to the client and start back-end database implement