# Group Name: Day Dream (Group 3)

*Date | time* 25/10/2020 5:30 PM| *Location* Zoom

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Meeting called by | Xiaohan Li | | Type of meeting | Online Zoom Meeting | | Facilitator | Yinan Chen | | Note taker | Tiansheng Liu | | Timekeeper | Haozheng Zhang | | Attendees [Trung Kien Hoang, Yinan Chen, Tiansheng Liu, Kewen Su, Xiaohan Li, Haozheng Zhang, Fengjun Li]  Please read [Progress Report Presentation.pdf]  Please bring [Front-end: Each member’s work,  Back-end: Database] |

## Agenda Items

|  |  |  |
| --- | --- | --- |
| Topic | Presenter | Time allotted |

|  |  |  |  |
| --- | --- | --- | --- |
| ☐ | [Topic] | [Presenter] | [Time] |
| ✔ | 1. Week 9 presentation | All group members | 60 minutes |
| ✔ | 2. For the front-end, talk about the coding or design problem and unify ideas about development. Sharing coding for each other in the front-end development team. | Tiansheng Liu  Kewen Su  Yinan Chen  Fengjun Li | 60 minutes  (Same time with 3) |
| ✔ | 3. For the back-end, complete the database construction and improve it. Try to solve what to do next! | Trung Kien Hoang  Haozheng Zhang  Xiaohan Li | 60 minutes  (Same time with 2) |
| ✔ | 4. Situation (cannot contact client again!) discussion | All team members | 10 minutes |
|  |  |  | 130 minutes |

## Other Information

Observers [ Kewen Su]

Resources: Three similar web pages to follow: 1. https://hipages.com.au/ 2. https://www.airtasker.com/sg/ 3. https://www.seek.com.au/

Tool for database diagram:https: //www.djangoproject.com/

Special notes: Try to contact clients again and solve what to do next for the back-end. Actually the back-end is quite behind.