## Slide 1: Team Alan Fekete is Bae
By Brendon, Kevin, Lisa, Sophia, Vicii, Jacky

## Slide 2: Goals and Objectives
“Make Life Easier for the Customers”
IT Infrastructure
Project Objectives
  Plan
  Recommendation

## Slide 3: Topic Selection and Project Management Approach
Topic Selection: Afterpay
  Opportunity
  “Makes life easier for the customer”
Project Management Approach: XP
  Flexibility
  Client Communication
  Less Documentation

## Slide 4: Requirements
“Condition or capability that is necessary to be present in product, service or result to satisfy business needs.”
Ensure that all stakeholders are fully aware of the expected deliverables.

## Slide 5: Requirements
Requirements were written in the form of user stories
High Priority | Low Priority
As a consumer of Colesworth I want to be able to use the system at the cashiers, online, and for self service transactions so that I can use Afterpay at all points of transaction in the store. As an employee of Colesworth, I want the system to be able to handle large amounts of concurrent transactions so that consumers don’t lose their money. | As an administrator of the Afterpay system, I want to be able to access all employee’s level of access, so that I may amend any access when someone is promoted or resigned.

## Slide 6: Scope
In scope
  Working system, Usability
Out of Scope
  Payment types, Long term maintenance of the system
Project Deliverables
  Project management-related deliverables
  Product-related deliverables
Project Success Criteria
  Payment system
  Security and Availability
  Within budget

## Slide 7: Schedule and Budget
Activity List
  21 user stories
MVP table
  3 different priority levels
Release plan
  3 Implementation phases (8 months)
  Finalization phase (5 months)
 | 1 - 2 weeks | 2 weeks - 1 month | 1 month +
low | small | small | medium
medium | small | medium | large
high | medium | medium | large
Budget
  $500,000 for development
  $200,000 for national rollout
T-Shirt Sizing
  Considering both time and money cost
  3 different cost level
T-Shirt Sizing Table (row = cost, column = time)

## Slide 8: Risks
Risk register
(Risk ID, Risk Description, Risk Category, Risk Matrix(Impact, Probability), Risk Owner, Risk Mitigation Plan)
More than 30 situations and 8 categories
Risk owner - Project manager, Team member
An extreme negative risk case
An extreme positive risk case
Risk of the risk mitigation plan

## Slide 9: Next Steps
Ensure sufficient resources in Colesworth exist
Long term maintenance
Usability of Afterpay being integrated with current points of purchase

## Slide 10: Recommendations
Create a highly qualified team with people’s expertise in software, project management, hardware areas
Usability should be a high priority to help Colesworth achieve their goal of making the lives easier for the customer
Consider how Afterpay service will impact Colesworth long term eg international expansion